## Slide 1: Budgeting:
Cost, Time, Quality and Scope

## Slide 2
Before I may discuss the game I must discuss its rules.
  There are 4 variables
    Cost
    Time
    Quality
    Scope
  There are 2 forces that can act on a project
    External
    Internal
  External forces pick values for 3 of the given variables
  Internal forces respond by setting the final variable
  If managers pick all 4 then
    Quality is forfeit
    Time is forfeit

## Slide 3
A rival company can make one program in 9 months.
Should I hire 9 programmers to make the same program in 1 month?
What about 18 programmers?

## Slide 4
Let me rephrase the question for you.
Sue next door had a kid after nine months.
Should I hire 9 women to make the same child in 1 month?

## Slide 5: Cost
Money can help
  Buy new equipment
  Hire specialized staff
  Speed up production (somewhat)
Too much money to early can hinder
  Too many staff members
  Nothing to do
With no money the project halts development

## Slide 6: Time
Time is an external factor decided by the client
  Made with some event in mind
Too much time can hinder the project with
  Too much feedback
  Extremely high standards
A tight schedule leads to stress which hurts
  The budget
  General quality
  How much the team can do

## Slide 7: Quality
Quality is another external variable controlled by the manager.
Managers should strive for an overall high quality as
  It increases moral
  Prevents or simplifies bugs
  Speeds up the project
However too much quality can hamper the project in odd cases.
AS A PRODUCT MANAGER NEVER EVER INTENTIONALLY LOWER QUALITY!!!
If you do choose to lower quality you can expect
  Short term times will increase
  Long term problems will ensue

## Slide 8: Scope
Scope is the programmers variable
  We choose what features are implemented
  We choose which features are pushed back
As scope increases
  Costs increase
  Time required increases
  Quality is reduced
We should do everything we can to reduce scope
However we can only reduce scope so much before the customer no longer recognizes the program.
To effectively lower scope we require constant communication with our client to ensure major features aren’t cut.

## Slide 9: Summary

## Slide 10
Questions?